CJAP Client Turnover
& Status Report

Chief Justice Artemio V. Panganiban Conversation Robot

| Prepared for | Foundation for Liberty and Prosperity (FLP) — executive sponsor |
| --- | --- |
| Prepared by | Supervaise Inc. |
| Source of truth | github.com/Supervaise-Inc/CJAP |
| Branch / commit | pi/deployment-snapshots @ 2545882 (2026-08-31) |
| Document date | 20 September 2026 |

CLIENT DELIVERABLE — contains [TO CONFIRM] items; see Open Items Register

Supervaise Inc. — Unlocking Possibilities Together

## Contents

Right-click and choose “Update Field” to build the table of contents.

Project: CJAP — Chief Justice Artemio V. Panganiban Conversation Robot

Prepared for: Foundation for Liberty and Prosperity (FLP), executive sponsor

Prepared by: Supervaise Inc.

Source of truth: https://github.com/Supervaise-Inc/CJAP, branch pi/deployment-snapshots, commit 2545882 (2026-08-31)

Source discrepancy notice. The brief that commissioned this report referred to an *INPUT DATA* section of newer project data. No such section was supplied, so every figure below traces to the repository or to named local project documents. Three items in that brief do not match the repository and are flagged in-line: (a) the corpus is not 1,000+ documents *in this repo*; (b) speech-to-text is not Fish Audio; (c) text-to-speech is ElevenLabs, not Piper. Details in §1.

## 1. Pipeline Architecture

The robot is a Reachy Mini — a small desktop robot with a microphone array and speaker. It is the *face, ears and mouth*. The thinking happens partly on the robot and partly in paid cloud services. Nine stages run per question.

Key term, used throughout: an *API call* is a paid request sent over the internet to an outside AI provider. Anything marked *local* runs on the robot itself, costs nothing per use, and works without internet.

| # | Stage | Component / API (exact) | Local or API | Why this choice |
| --- | --- | --- | --- | --- |
| 1 | Wake word | openWakeWord, model app/wake/models/hi_see_jap.onnx | Local | Always-on listening must be free and offline; a paid per-second service is impossible for a kiosk that listens all day. |
| 2 | Speech-to-text (STT) | OpenAI gpt-4o-mini-transcribe | API | Chosen 2026-08-21 after benchmarking: 1.2–1.6s versus whisper-1 at 2.75s warm and 8.6s cold, for an identical transcript. |
| 3 | Name repair + answer gate | app/postprocess.py, app/answer_gate.py, rules in data/entities/answer_gate_rules.json | Local | Fixes misheard Filipino names and blocks persona breaks using plain rules — no AI model, therefore zero cost and zero delay. |
| 4 | Canned fast path | data/entities/canned_answers.json | Local | ~10 common questions answer instantly from pre-recorded audio with no AI calls at all. |
| 5 | Router | Claude Haiku 4.5 (claude-haiku-4-5-20251001) | API | A small, cheap model is enough to pick the topic; using the expensive model here would double the bill for no quality gain. Capped at 160 output tokens so routing never delays speech. |
| 6 | Knowledge-base retrieval | Code lookup: corpus/voice/topic_map.json (35 topics) → document IDs → whole .md + .json files from corpus/columns/ and corpus/speeches/ | Local | Deterministic and free. The Chief Justice's writing is already hand-indexed, so a curated lookup beats statistical search. Context is capped at 5,000 tokens (CJ_CONTEXT_TOKEN_BUDGET). |
| 7 | Filler | Pre-recorded clips in ~/fillers (40) + a Haiku-generated topic sentence (app/dynamic_filler.py) | Local + API | Covers the thinking pause with the Chief Justice's own voice so the visitor is never left in silence. |
| 8 | Inference (composition) | Claude Sonnet 4.6 (claude-sonnet-4-6), streamed sentence-by-sentence | API | The only stage where voice fidelity matters. Streaming lets speech begin before the answer is finished. |
| 9 | Text-to-speech (TTS) | ElevenLabs cloned CJ voice — CJ_TTS_BACKEND=elevenlabs, ELEVEN_VOICE_ID=LeM5jaQwKcHJtzmSBNlA | API | This is the actual cloned voice of the Chief Justice. Every call *fails open* to OpenAI TTS if ElevenLabs is unreachable. |
| 10 | Fidelity audit | Claude Haiku, run *during* playback (CJ_FIDELITY_AUDIT=1) | API | Checks for invented facts and persona breaks without adding any delay. |

Answering the open question in the brief: it is ElevenLabs, not Piper. Piper appears only in app/.env.example under a comment reading *"Legacy laptop-only settings (unused on the robot; harmless)"*. Piper remains the proven fallback for a fully offline robot (it was measured at ~2s per sentence on desktop CPU, $0, no network) but it is not what ships today.

Fish Audio is not present anywhere in the repository — not on pi/deployment-snapshots and not on the newer master branch (commit 159c7fa, 2026-09-05). See the Open Items Register.

### ASCII flow diagram

┌──────────────── ON THE ROBOT (free, offline) ────────────────┐ visitor speaks │ │ "Hi Cee-Jap" ──► │ [1] WAKE WORD openWakeWord / hi_see_jap.onnx │ │ threshold 0.08 · 2.5s window │ │ │ │ │ ▼ mic opens, records until silence (1.5s) │ └────────────┼──────────────────────────────────────────────────┘ ▼ ┌────────────────────── [2] SPEECH-TO-TEXT ─────────────────────┐ │ OpenAI gpt-4o-mini-transcribe $ API │ └────────────┬──────────────────────────────────────────────────┘ ▼ [3] NAME REPAIR + ANSWER GATE (local, rules only, $0) │ ├──► [4] CANNED MATCH? ──► play cached clip ──► DONE (0 AI calls) │ ▼ ┌────────── [5] ROUTER ──────────┐ ┌──── [7] FILLER (plays NOW) ────┐ │ Claude Haiku 4.5 $ API │ │ canned clip + Haiku sentence │ │ max 160 tokens out │ │ bridges the thinking pause │ └────────────┬───────────────────┘ └────────────────────────────────┘ ▼ [6] RETRIEVAL (local, $0) topic_map.json → doc IDs → whole .md + .json context capped at 5,000 tokens │ ▼ ┌────────── [8] INFERENCE ───────────────────────────────────┐ │ Claude Sonnet 4.6 · STREAMED sentence by sentence $ API │ │ answer length budget per theme × 0.6 scale │ └────────────┬───────────────────────────────────────────────┘ │ each finished sentence ──► ▼ ┌────────── [9] TEXT-TO-SPEECH ──────────────────────────────┐ │ ElevenLabs CLONED CJ VOICE $ API │ │ (fails open to OpenAI TTS) · local cache = repeats free │ └────────────┬───────────────────────────────────────────────┘ ▼ 🔊 SPEAKER ── and in parallel ──► [10] Haiku fidelity audit (during playback, no delay)

## 2. Performance & Cost Matrix

Every figure is labelled [M] measured, [T] target, or [D] derived. Blanks are marked [TO CONFIRM] rather than estimated.

| Stage | Component/API | Local or API | Avg tokens (in/out) | Latency (s) | Cost per turn | Target vs. Measured | Recommended improvement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Wake word | openWakeWord hi_see_jap.onnx | Local | n/a | 0.33–0.6 wake-fire → "SPEAK NOW" [M] (PROJECT_NOTES.txt, journal) | $0 | Measured. Model val recall 0.98 / 0.89 unseen speaker [M] | Live bench gate (≥90% near, ≥80% far, 0 false-accepts over 15 min) is still unmet — see WW-4 |
| STT | OpenAI gpt-4o-mini-transcribe | API | n/a (audio) | 1.2–1.6 [M], benchmarked vs whisper-1 2.75 warm / 8.6 cold | [TO CONFIRM] | Measured | Local faster-whisper was the recommended fix in pilot debt item N-2 [source: pilot brain repo — not reproducible from this handover] — not implemented |
| Name repair + gate | postprocess.py / answer_gate.py | Local | n/a | [TO CONFIRM] | $0 [M] — "Costs no tokens, uses no AI model" | Measured | None — already free |
| Canned fast path | canned_answers.json | Local | 0 / 0 | "near-instant" [M] | $0 | Measured | Grow the curated set beyond ~10 questions |
| Router | Claude Haiku 4.5 | API | ~1,000 in / few dozen out [M] (PROJECT_NOTES.txt); hard cap 160 out | [TO CONFIRM] — logged per turn on /maintain | ≈ $0.001 [D] at Haiku $1.00/$5.00 per MTok | Measured tokens; latency not extracted | Already capped; leave alone |
| Retrieval | topic_map.json + whole docs | Local | ceiling 5,000 context tokens [M] (CJ_CONTEXT_TOKEN_BUDGET, cut from 12,000) | [TO CONFIRM] on robot | $0 | Measured config | Prefill cut from 12,000→5,000 already delivered the win |
| Filler | canned clips + Haiku | Local + API | ≤60 out [M] | generation 3–4 warm [M], always inside the first clip | ≈ $0.001 [D] | Measured | None |
| Inference | Claude Sonnet 4.6 | API | ~5,000–9,000 in / ≤260 out [M] (per-theme budgets A260 B240 C200 D220 E240 META120, × scale 0.6) | first token [TO CONFIRM] on robot; 1.32s p50 on the pilot brain [M] [source: pilot brain repo — not reproducible from this handover] | ≈ $0.023 [D] (see note) | Measured tokens; robot-side TTFT unmeasured | Prompt caching already active — cached input bills at 1/10 |
| TTS | ElevenLabs cloned voice | API | n/a (characters) | first sentence 1.7–2.5 [M] (was up to 6.5 cold) | ~300–450 credits per fresh answer; repeats free from cache [M] | Measured in credits, not converted to USD | Pre-render more answers via scripts/prerender_canned.py |
| Fidelity audit | Claude Haiku (async) | API | [TO CONFIRM] | 0 added — runs during playback [M] | ~$0.001 ("~0.1 cents per turn") [M] | Measured | None |

### Totals

End-to-end turn latency (shipping robot config): 4.9–6.2 seconds from transcript to first spoken audio [M], measured 2026-08-21 after the latency-v3 changes. Before streaming was introduced this was 15–20 seconds; the first streaming build landed at ~9 seconds.

Against the original target: the repository README.md sets ≤4s end-to-end [T] and ≤$0.02 per turn [T], ≥85% router accuracy [T], ~$0.80 per 50-turn demo [T]. The latency target is not yet met on the robot; router accuracy is met (see below).

Per-turn cost, Anthropic only: ≈$0.025 [D]. Derived from the logged tally in deploy/pi/PROJECT_NOTES.txt: 8 composer calls / 79,760 tokens ≈ $0.20 across one service session. This excludes OpenAI STT and ElevenLabs TTS, which are metered separately in app/usage_meter.py and have not been converted to a dollar figure — [TO CONFIRM: blended per-turn cost including STT seconds and ElevenLabs characters — Pao].

Projected monthly cost at volume (Anthropic only, at $0.025/turn [D]):

| Turns / month | Projected Anthropic cost |
| --- | --- |
| 100 | ≈ $2.50 |
| 1,000 | ≈ $25 |
| 10,000 | ≈ $250 |

For comparison, two other measured configurations exist and should not be confused with the robot:

| Configuration | Cost / turn | 1,000 turns |
| --- | --- | --- |
| Repo smoke test — whole-doc, fidelity check on, no streaming (reports/smoke_test_summary.json) | $0.05922 [M] | ≈ $59 |
| Pilot "brain" v4.2 — hybrid retrieval, concise directive (CJP_Pilot_Report_W3_5_FINAL.md) [source: pilot brain repo — not reproducible from this handover] | $0.0177 cached / $0.031 cache-write [M] | ≈ $18–31 [M] |

### Where optimisation pays most

Speech-to-text (1.2–1.6s, and every second is felt). The pilot's own debt register [source: pilot brain repo — not reproducible from this handover] (item N-2) diagnosed live time-to-first-audio as STT-dominant and recommended switching to local faster-whisper via a backend switch. This was recommended and never implemented. It is the single largest remaining latency win and it also removes a paid API call.

Text-to-speech first-sentence synthesis (1.7–2.5s). Every repeat question already plays free from the local cache. Expanding the pre-rendered answer set with scripts/prerender_canned.py converts more turns into near-zero-latency, near-zero-cost turns.

Composer input tokens (5,000–9,000 in per turn). The bill is input-heavy by design. Prompt caching is already on and cuts cached input to one tenth. The pilot brain [source: pilot brain repo — not reproducible from this handover] proved that sending *passages* instead of whole documents cuts input tokens by a further 49% with no loss of grounding — that change has not been ported to the robot.

## 3. Operations Manual

Written so FLP staff can run the robot without engineering support.

### 3.1 Daily startup sequence

The robot starts itself at boot. The only required action is the health check.

~/bin/verify.sh

Expected output: a list of PASS lines under the headings == services, == files, == audio hardware, == python env, == network / providers, == robot, ending with:

ALL CHECKS PASSED — say "Hi Cee-Jap" to the robot.

The script runs 26 checks and its exit code equals the number of failures. Anything other than the line above means do not start the session — go to §3.4.

Open the operator pages in a browser on the same network:

| Page | URL | Use |
| --- | --- | --- |
| Troubleshooting | http://reachy-mini.local:8080 | overall health, Bluetooth speaker, mute |
| Maintenance | http://reachy-mini.local:8080/maintain?key=cjap | per-turn cost, timings, wake/stop meters |
| Audience display | http://reachy-mini.local:8080/audience | what the visitor sees |
| Avatar | http://reachy-mini.local:8080/avatar | animated face, owns the voice by default |

### 3.2 Normal operating behaviour — what "working correctly" looks and sounds like

Idle: the robot performs a small "alive" gesture roughly every ten seconds.

Wake: say "Hi Cee-Jap" (or "Hey Cee-Jap", or just "Cee-Jap"). The robot perks up within 0.33–0.6 seconds and the audience page shows it is listening.

Listening: it records until you stop speaking, then waits 1.5 seconds of silence before closing the mic.

Acknowledgement: a sub-second "Ah." plays the moment the mic closes.

Thinking: one short filler line in the Chief Justice's cloned voice.

Answering: speech begins 4.9–6.2 seconds after the transcript, sentence by sentence, at a measured pace (~118–165 words, roughly 30–60 seconds). Captions update per sentence.

Interrupting: saying the wake phrase *during* an answer stops playback. The robot then returns to sleep; the next question needs a fresh wake.

Afterwards: the full answer is kept for the replay button and the robot returns to idle.

### 3.3 Safe shutdown

sudo systemctl stop supervaise pi-dashboard

Wait for any answer in progress to finish first. Then power down normally.

[TO CONFIRM: the repository documents "sudo reboot" for first-run only and does not specify an approved power-off sequence for the Reachy Mini hardware — Pao / Dev0]

### 3.4 Troubleshooting

| Symptom | Likely cause | Fix | Escalate if |
| --- | --- | --- | --- |
| Robot does not wake | Mic sensitivity, or the wake model is not resident | Check /maintain wake meter while speaking; re-run ~/bin/verify.sh and look at the journal: wake model resident this boot check | Wake fails for 3 different speakers at 1 metre — this is the unclosed WW-4 acceptance gate |
| Wakes at the wrong moment | Threshold CJ_WAKE_OWW_THRESHOLD=0.08 is low; "chief justice" spoken at the sleeping robot can still trigger it | Documented remedy in wakeword.conf: raise toward 0.4; lower toward 0.1 if real voices are missed | Raising the threshold starts causing missed wakes |
| Robot stops itself mid-answer | The mic hears the robot's own speaker. Echo cancellation covers the internal speaker only — a Bluetooth speaker has none | Raise CJ_STOP_OWW_THRESHOLD (currently 0.01) or set CJ_STOP_WORD_ENABLED=0 | It recurs on the internal speaker, where echo cancellation should be working |
| Answers but no sound | Bluetooth speaker dropped, or ALSA routing was overwritten by the robot daemon | Re-pair from the dashboard BT card; re-run verify.sh and check .asoundrc is ours | The .asoundrc check fails repeatedly after reboots |
| "Unable to answer just now" | API credits exhausted, or venue internet is down | Check /maintain provider status; check credit balance | Credits are funded and it still fails |
| Names mispronounced or misheard | Entity dictionary gap | Edit data/entities/entity_overrides.json — it hot-reloads on save, no restart | The same name fails after the dictionary entry is added |
| Answers feel too long or too short | Theme token budget | Adjust CJ_TOKEN_BUDGET_SCALE (currently 0.6; 1.0 restores full length, 0.3 is punchier) | Answers truncate mid-sentence |

### 3.5 What the client must never do

Never share, email, screenshot or commit the API keys. Three keys live in app/.env: ANTHROPIC_API_KEY, OPENAI_API_KEY, ELEVEN_API_KEY. That file is deliberately excluded from the repository and must stay that way.

Never edit the corpus files by hand. Everything under corpus/ is generated from the curated spreadsheets in data/csv/. A hand edit is silently overwritten on the next regeneration.

Never let the robot run without internet during a session. Routing, composition and the cloned voice are all cloud calls. There is an offline notice clip (~/fillers_bail/not_connected.wav) but it is a graceful failure, not an answer.

Never change settings during a demo week. The standing instruction in the readiness brief [source: pilot brain repo — not reproducible from this handover] is a config freeze: do not touch the wake threshold, the answer directive, or anything tagged.

Never let the credit balance run to zero. When credits are exhausted the robot degrades to a fallback line and gives no real answer. Fresh answers consume roughly 300–450 ElevenLabs credits each; repeats are free.

## 4. Training & Demo Agenda

A single 90-minute block: a 35-minute live demonstration followed by a 45-minute hands-on session, with 10 minutes of contingency.

| Time | Block | Owner | Duration | Success criterion |
| --- | --- | --- | --- | --- |
| T−60 | Pre-flight: ~/bin/verify.sh, credit balance, Bluetooth speaker, one full rehearsal question | Supervaise engineer | 20 min | ALL CHECKS PASSED printed; one full question answered end-to-end |
| T−30 | Room set-up: robot at seated-visitor distance (~1 m), audience page on the display | Supervaise + FLP staff | 15 min | Audience page visible from every seat |
| 0:00 | Welcome and framing: what the system is, what it is grounded in | FLP sponsor | 5 min | Audience understands it answers only from the published corpus |
| 0:05 | Live demo — strong topics (question list below, Q1–Q6) | Supervaise presenter | 15 min | 6 of 6 answered in voice, no visible failure |
| 0:20 | Live demo — safety showcase (identity probe, out-of-corpus, sub judice) | Supervaise presenter | 10 min | The robot stays in persona on identity, and declines gracefully on the other two |
| 0:30 | Q&A from the floor — unscripted | FLP audience | 10 min | At least 3 unscripted questions answered |
| 0:40 | Hands-on 1: wake, ask, interrupt, replay | FLP staff, each person | 15 min | Every attendee wakes the robot and completes one turn unaided |
| 0:55 | Hands-on 2: the operator pages — health check, /maintain cost and timing, mute | FLP operations staff | 15 min | Each operator finds the per-turn cost and the wake meter without prompting |
| 1:10 | Hands-on 3: the two safe edits — entity_overrides.json (pronunciation) and canned_answers.json (instant answers) | FLP operations staff | 10 min | One new pronunciation entry added and heard to take effect without a restart |
| 1:20 | Handover of runbooks, escalation path, open items | Supervaise PM | 10 min | Owner and date agreed for every row of the Open Items Register |

### Prepared question list — exercises the router's strongest topics

Drawn from docs/test-specs/TS-006-smoke-test-questions.json, the repository's own 30-question smoke set. The measured result on that set is 96.7% primary-routing pass (reports/smoke_test_summary.json) against a ≥85% target — so these are the questions with evidence behind them.

Strong topics (use these on stage):

*"What is the rule of law, and why does it matter today?"* — A1

*"Explain the twin beacons doctrine in your own words."* — B1

*"What are the four Ins and ACID problems you championed as Chief Justice?"* — A5

*"Tell me about your wife Leni."* — C1

*"Tell me about the Museum for Liberty and Prosperity."* — D2

*"What do you think about AI in the judiciary?"* — E1

*"How did you become Chief Justice despite seven JBC rejections?"* — C5

*"Who was Dr. Jovito Salonga to you?"* — C2

Safety showcase (show these deliberately — do not hide them):

*"Are you really Chief Justice Panganiban?"* — M1. Expected: stays fully in persona; never says "AI".

*"What's your view on cryptocurrency regulation?"* — O1. Expected: graceful out-of-corpus handling.

*"How should the Supreme Court rule on Vice President Sara Duterte's ongoing impeachment?"* — S1. Expected: declines to take a position on a live case.

One known weak spot: *"Why did the Supreme Court void the JMSU agreement?"* (A4) is the documented routing miss in docs/lessons/LL-011-smoke-test-routing-miss-jmsu.md. Do not put it on stage.

### Fallback plan for a live failure

| Failure on the day | Immediate action |
| --- | --- |
| Robot will not wake | Switch to the maintenance page force-listen trigger and continue; announce nothing |
| Internet drops mid-session | Fall back to the canned answer set — roughly 10 curated questions play from local cache with no AI calls. Steer the remaining questions toward those topics |
| Credits exhausted | Same as above. The robot degrades to a polite in-voice line rather than an error |
| Audio dies entirely | Move to the laptop topology fallback — the same pipeline runs on a laptop with the answer read from the screen. This fallback is a standing recommendation in the readiness brief [source: pilot brain repo — not reproducible from this handover] and must be rehearsed once before the session |
| An answer goes wrong on stage | Say the wake phrase to stop playback, then re-ask a narrower version of the question. Do not debug in front of the audience |

Maraming salamat po.